ETSNext/[GO.Gov](http://go.gov) Agency Commitment and Transition Plan

# Section 1: Agency Information

|  |  |
| --- | --- |
| **Field** | **Entry** |
| Agency Name |  |
| Agency Executive Sponsor |  |
| Executive Sponsor Title |  |
| Email |  |
| Phone |  |
| Alternate POC (if applicable) |  |

### 

# Section 2: Commitment to ETSNext / GO.gov

All agencies are expected to transition to ETSNext (GO.gov) in alignment with governmentwide modernization efforts.

## Commitment Confirmation:

* **We acknowledge our agency's commitment to transition to ETSNext /** [**GO.gov**](http://go.gov) and will follow the phasing timelines we have agreed to. We will work closely with GSA to ensure alignment on onboarding, technical readiness, and all associated milestones

**Concerns or Considerations:**

Please provide details of any known concerns, barriers, or agency-specific considerations that may impact transition planning. *Include any dependencies, pending decisions, or requirements.*

# 

# Section 3: Anticipated Transition Milestones\*

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Milestone End Date** | **Initial Operating Capability** | **Full Operating Capability - Phase 1** | **Full Operating Capability - Phase 2** | **Full Operating Capability - Phase 3** |
| Agency Integration Testing\*\* | August 2025 | February 2026 | June 2026 | November 2026 |
| ETS2 Reference Data Clean-up | September 2025 | February 2026 | June 2026 | November 2026 |
| Agency Configuration User Acceptance Testing | September 2025 | March 2026 | July 2026 | mid-January 2027 |
| Production Environment Readiness and Training | October 2025 | March 2026 | July 2026 | January 2027 |
| Go-Live / Cutover | 11/03/25 | 04/06/26 | 08/03/26  08/17/26 | 02/01/27  02/15/27 |

\* *Anticipated Transition Timeline is subject to further revision*

\*\* Aligned as applicable to the [GO.gov](http://go.gov) go-live phase, there may be 2 FMS integration projects depending on the timing of transition to Core FS.

# Section 4: Support Needs and Questions for GSA

Please outline any areas where you may need targeted assistance from GSA.